SALES AI PLATFORM

Backend Architecture & Supabase Integration Plan

Prepared for Cristina Palacios | NiCE + Cognigy | April 2026

# Executive Summary

Your Sales AI Deal Intelligence Platform currently runs entirely client-side. All deal data, uploaded documents, MEDDPICC analysis, generated documents, and AE updates exist only in browser memory and are lost when you close the tab or switch devices.

This architecture adds Supabase as a cloud backend to solve two problems: (1) persistent data storage across any device, and (2) per-account AI document intelligence that lets you query your deal materials like a subject matter expert.

Estimated cost: $0–20/month. Estimated build time: 2–3 days for persistence, 1–2 additional days for document intelligence.

# Current App Data Model

Based on analysis of your app source code, here are the data entities that need to persist:

| Entity | Key Fields | Notes |
| --- | --- | --- |
| Deal | name, stage, acv, tcv, closeDate, products[], date | Core deal record — each deal maps to one account |
| MEDDPICC | metrics, economicBuyer, decisionCriteria[], decisionProcess, identifiedPain, champion, competition[] | Full MEDDPICC qualification framework extracted from docs via AI |
| Stakeholders | name, role, influence, sentiment | Key contacts in the deal — champion, EB, blockers |
| Documents | filename, type, size, uploadDate, content/url | Source docs: call transcripts, RFPs, proposals, PDFs |
| Updates | text, timestamp, date | AE deal updates: call notes, champion intel, next steps |
| Generated Docs | type (MAP, business case, SOE, etc.), content, generatedAt | AI-generated outputs: Mutual Action Plans, Business Cases, Discovery Docs, SOE timelines |
| Pricing | discountPct, listPrice, discountedPrice, discountJustification | Deal pricing and discount tracking |
| Risks | risk description, source (MEDDPICC analysis) | AI-identified deal risks from qualification gaps |

# Supabase Architecture

## Database Schema (PostgreSQL)

All tables use UUID primary keys and include created_at/updated_at timestamps. The schema is designed so adding authentication later requires only adding a user_id column and Row Level Security policies.

### deals

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | uuid (PK) | NOT NULL | Primary key |
| name | text | NOT NULL | Account/deal name |
| stage | text | NULL | Prospecting, Discovery, Validation, etc. |
| acv | text | NULL | Annual contract value |
| tcv | text | NULL | Total contract value |
| close_date | text | NULL | Expected close date |
| products | jsonb | NULL | Array of product names |
| meddpicc | jsonb | NULL | Full MEDDPICC object (metrics, EB, champion, etc.) |
| pricing | jsonb | NULL | Discount, list price, justification |
| created_at | timestamptz | NOT NULL | Auto-set on insert |

### deal_updates

AE deal updates (call notes, champion intel, next steps). Stored as separate rows for queryability.

### deal_documents

Metadata for uploaded source documents. Actual files stored in Supabase Storage bucket. This table also holds the vector embeddings for document intelligence.

### generated_docs

AI-generated outputs: Mutual Action Plans, Business Cases, SOE timelines, Discovery Documents.

## File Storage

Supabase Storage provides S3-compatible file storage. Two buckets:

- deal-documents: Source files uploaded by the AE (PDFs, transcripts, proposals). Organized by deal ID: /{deal_id}/{filename}

- generated-outputs: AI-generated documents (MAPs, business cases). Organized by deal ID and type: /{deal_id}/{doc_type}/{filename}

# Per-Account Document Intelligence

This is the "talk to your docs" capability. When you upload a document to a deal, the system automatically chunks it, generates vector embeddings, and stores them in the same Postgres database using pgvector.

## How It Works

- Upload: AE uploads a doc (PDF, transcript, proposal) to a deal

- Extract: Text is extracted from the document (PDF parsing, etc.)

- Chunk: Text is split into ~500-token chunks with overlap for context

- Embed: Each chunk is converted to a 1536-dimension vector via OpenAI embeddings API

- Store: Vectors saved in document_chunks table with deal_id and doc_id foreign keys

- Query: When you ask a question, it's embedded, matched against that deal's chunks via cosine similarity, and the top matches are sent to Claude/GPT as context for the answer

## Example Queries

- "What were the key objections from the last QBR?"

- "What pricing did we propose in the original SOW?"

- "Summarize the competitive landscape from our discovery calls"

- "What did the champion say about the budget approval timeline?"

# Implementation Roadmap

## Phase 1: Core Persistence (Days 1–3)

- Create Supabase project (free tier)

- Run SQL migrations to create deals, deal_updates, deal_documents, generated_docs tables

- Create Supabase Storage buckets for file uploads

- Add Supabase JS client to your app (single script tag)

- Wire up CRUD operations: create/read/update deals, save updates, upload docs

- Test: create a deal on one device, verify it loads on another

Result: All your deal data persists across devices. Upload a doc on your laptop, see it on your phone.

## Phase 2: Document Intelligence (Days 4–5)

- Enable pgvector extension in Supabase

- Create document_chunks table with vector column

- Build Edge Function for: receive doc -> extract text -> chunk -> embed -> store

- Build Edge Function for: receive question + deal_id -> embed question -> similarity search -> LLM answer

- Add "Ask about this deal" chat interface to the app

Result: Upload call transcripts, RFPs, and proposals. Then ask questions like "What did the champion say about budget?" and get AI answers grounded in your actual deal materials.

## Phase 3: Authentication (Day 6, when ready)

- Add Google OAuth via Supabase Auth (one-click login)

- Add user_id column to all tables

- Enable Row Level Security so each user only sees their own deals

# Cost Analysis

| Service | Free Tier | If You Scale |
| --- | --- | --- |
| Supabase (DB + Storage + Auth) | 500MB DB, 1GB storage, 50K MAU | $25/mo Pro plan |
| OpenAI Embeddings (text-embedding-3-small) | ~$0.02 per 1M tokens | $1–5/mo for heavy use |
| Claude/GPT for Q&A responses | Pay per query | $5–15/mo for active use |
| GitHub Pages (hosting) | Free forever | Free forever |
| TOTAL | $0–5/mo to start | $30–45/mo at scale |

For an enterprise AE, this is essentially the cost of one lunch per month to have a fully persistent, AI-powered deal intelligence platform that works from any device.

# Recommended Next Steps

- Create a free Supabase account at supabase.com

- Share the project URL and anon key with me, and I can start wiring up the integration

- Decide whether to use Claude API or OpenAI for the document intelligence layer